2D JAVA GAME ENGINE COMMERCIAL USER-READY BLUEPRINT v6

Target: Metroidvania Action Platformer, Hollow Knight-Style Production Requirements

Commercial-ready architecture, implementation order, user-ready SDK, validation tools, testing plan, and team execution checklist

| Field | Decision |
| --- | --- |
| Document Version | v5 - execution blueprint with first-development order and developer-ready details |
| Engine Working Name | Umbra2D Engine |
| Primary Game Type | 2D side-scrolling Metroidvania action platformer |
| Reference Category | Exploration platformer with precision movement, melee combat, bosses, ability gates, rooms, checkpoints, and hand-authored maps |
| Primary Technology | Java 21 LTS + LibGDX + Gradle |
| Commercial Goal | Reusable engine and starter kit for internal and external developers |
| Main Rule | Build the engine through a vertical slice. Do not build generic systems that are not required by the target game. |
| Date | 2026-05-17 |

# 0. Read This First: Final Direction

This document is written so the team can execute without repeatedly asking what to build first. The engine is not a generic 2D engine. It is a commercial-grade engine and starter kit for a Metroidvania action platformer. Every system must serve that target.

| Priority | Decision | Meaning for the Team |
| --- | --- | --- |
| 1 | Playable movement first | Before rendering polish, tools, or complex content, the player must move, jump, fall, collide, and feel correct in a test room. |
| 2 | Collision and controller are custom | Do not rely on full rigid-body physics for the player. The player is a kinematic platformer controller with deterministic rules. |
| 3 | Room-based world | The world is made from connected rooms, not one giant continuous map in version 1. |
| 4 | Combat before advanced UI | Melee hitboxes, hurtboxes, damage, knockback, and enemy death must work before inventory, map UI, or complex menus. |
| 5 | Vertical slice beats engine completeness | The first milestone is a tiny playable game loop: start room, movement, enemy, checkpoint, ability gate, boss test, save/load. |
| 6 | Commercial means documented and tested | A feature is not done until it has tests, debug view, sample usage, and user-facing documentation. |

# 1. First Development Order: Build Sequence That Must Be Followed

The order below is mandatory for version 1. It reduces confusion by making each later system depend on a stable earlier system. Developers should not jump to later phases unless the acceptance criteria for the current phase are passing.

| Phase | Build First | Why It Comes Before Others | Exit Criteria |
| --- | --- | --- | --- |
| 0 | Repository, Gradle, LibGDX app shell, CI, coding style | No engine work can scale without a repeatable build and test pipeline. | Desktop window opens, CI builds project, unit test sample runs, README setup works on a clean machine. |
| 1 | Core runtime: engine lifecycle, time, config, logging, scene shell | All modules need a predictable lifecycle and update/render order. | Engine starts, loads BootScene, switches to TestScene, logs lifecycle events, exits safely. |
| 2 | Renderer foundation: camera, sprite batch, texture atlas loading, debug draw | Movement cannot be tuned if the team cannot see sprites, tile grid, and collision boxes. | Render test room at target resolution with camera, sprite, grid, collision rectangles, and FPS display. |
| 3 | Tile collision world and room loader | The platformer controller depends on stable solid tiles, slopes policy, and room bounds. | Load one Tiled/JSON room, draw visual layers, build collision grid, query solid tiles, display debug overlay. |
| 4 | Player kinematic controller | This is the heart of the game. Everything else must support this feel. | Player can run, accelerate, decelerate, jump, fall, coyote jump, jump buffer, collide with floor/walls/ceilings, and respawn. |
| 5 | Animation state machine | Movement and combat readability require stable animation transitions. | Idle, run, jump, fall, land, attack, hurt, death animations switch from controller state. |
| 6 | Combat core | Metroidvania gameplay depends on attack timing, hitboxes, hurtboxes, damage, knockback, and invulnerability. | Player attack damages dummy enemy only during active frames; enemy damages player; i-frames and knockback work. |
| 7 | Enemy framework | Enemies prove ECS, AI states, collision, combat, animation, and spawning. | At least 3 enemy archetypes exist: walker, flyer, turret or charger. They can patrol, attack, take damage, and die. |
| 8 | Room transitions and checkpoints | Exploration needs stable navigation and recovery. | Player moves between two rooms, saves at checkpoint, dies, respawns correctly with state restored. |
| 9 | Abilities and gates | The genre requires progression locks and movement upgrades. | Dash or double jump unlocks; ability gate blocks access until ability is obtained; save persists ability. |
| 10 | Boss arena framework | Commercial target requires boss-scale encounters. | Boss room locks camera and doors, boss has phases and attacks, defeat opens exit and saves world flag. |
| 11 | UI/HUD/map basics | Only after core loop is playable should UI expand. | Health HUD, pause menu, simple map/room visited indicator, settings menu, input rebinding screen. |
| 12 | Packaging, docs, tests, sample project | External users need reliable onboarding, examples, and release artifacts. | Starter kit builds from clean clone, tests pass, docs explain setup, API, assets, and release process. |

# 2. Sprint Plan: Exact Work Breakdown

Each sprint is designed for a small team. If the team is larger, split tasks by module but keep the sprint order. A sprint should not be closed until its test and documentation tasks are also complete.

| Sprint | Engineering Tasks | Design/Art Tasks | Test/Acceptance |
| --- | --- | --- | --- |
| Sprint 0: Foundation | Create Gradle multi-module project; configure LibGDX desktop launcher; add JUnit; add logging; add CI; create folder structure. | Define target resolution, placeholder art style, tile size, player silhouette, first test room sketch. | Clean clone builds and runs; CI green; sample test passes; README setup verified. |
| Sprint 1: Render + Room | Implement Renderer2D, Camera2D, AssetManager wrapper, texture atlas loading, Tiled/JSON room loader, debug grid. | Create placeholder tileset and one 40x22 tile test room. | Room renders at 1280x720; camera clamps to room; collision overlay lines match tile grid. |
| Sprint 2: Collision Queries | Implement collision grid, AABB queries, swept movement helpers, one-way platform rules disabled initially. | Mark collision tiles: solid, hazard, platform, ladder reserved. | Automated tests cover floor, wall, ceiling, corner, and high-speed movement against solids. |
| Sprint 3: Player Controller v1 | Implement run, acceleration, deceleration, gravity, jump, variable jump height, coyote time, jump buffer. | Create player placeholder animation frames: idle/run/jump/fall. | Controller test room passes feel checklist; automated tests validate jump buffer/coyote windows. |
| Sprint 4: Player Controller v2 | Add dash, wall slide, wall jump, fall speed clamp, landing event, respawn point. | Add dash and wall slide animation frames; define control constants. | Player can complete a greybox obstacle course using run, jump, dash, wall jump. |
| Sprint 5: Animation System | Implement animation clips, frame timing, tags/events, animation state machine, metadata loader. | Create animation sheet layout and metadata JSON for player. | Animation switches do not flicker; attack active frames can emit events. |
| Sprint 6: Combat Core | Implement hitbox/hurtbox components, damage event, knockback, i-frames, attack cancel policy, health. | Define player attack arc, damage values, hit VFX placeholder. | Dummy enemy takes damage only during active attack frames; player cannot be hit during i-frames. |
| Sprint 7: Enemies | Implement enemy state machine, patrol, chase, attack, hurt, death, spawn/despawn. | Create walker, flyer, charger placeholder sprites. | Three enemies work in test rooms; debug view shows AI state, hitboxes, hurtboxes. |
| Sprint 8: Progression | Implement ability inventory, unlock events, gates, world flags, save/load v1. | Design first ability gate room and shortcut room. | Unlock dash/double jump, open gate, save, restart, state persists. |
| Sprint 9: Boss Framework | Implement boss state machine, phase transitions, arena lock, camera lock, boss health bar. | Greybox boss arena and boss attack pattern sheet. | Boss fight begins, runs 2 phases, ends, unlocks door, persists defeat flag. |
| Sprint 10: UI + Settings | Implement HUD, pause, health display, key rebinding, audio sliders, language-ready text keys. | Create placeholder UI skin. | All UI navigable by keyboard/gamepad; settings persist. |
| Sprint 11: Commercial Hardening | Add API docs, sample template, performance tests, packaging, license report, tutorials. | Polish sample vertical slice assets and screenshots. | Release candidate passes full QA matrix and external-user onboarding test. |

# 3. Technical Stack and Project Structure

| Area | Required Choice | Implementation Notes |
| --- | --- | --- |
| Java | Java 21 LTS | Use records where helpful for immutable config. Avoid reflection-heavy magic in runtime-critical code. |
| Framework | LibGDX | Use ApplicationAdapter/Game as shell. Wrap LibGDX behind engine interfaces when practical. |
| Build | Gradle multi-module | Modules: engine-core, engine-render, engine-assets, engine-input, engine-scene, engine-physics2d, engine-animation, engine-combat, engine-ai, engine-ui, engine-audio, engine-save, engine-debug, sample-metroidvania. |
| Testing | JUnit 5 | Unit tests for deterministic logic. Headless tests for data loading. Manual QA for feel. |
| Map Input | Tiled JSON/TMX | Import into internal RoomDefinition. Never make gameplay code depend directly on Tiled library objects. |
| Sprites | PNG sprite sheets packed to atlas | Use TexturePacker; keep source PNGs under assets_source and generated atlases under assets_runtime. |
| Data | JSON | Use JSON schemas or validation code for rooms, animation clips, enemies, abilities, save data. |
| Audio | OGG music, WAV/OGG SFX | Load through AudioManager, with categories: Master, Music, SFX, Ambience, UI. |
| CI | GitHub Actions/GitLab CI | Build, unit test, data validation, license report, package sample app. |

root/
  engine-core/
  engine-render/
  engine-assets/
  engine-input/
  engine-scene/
  engine-physics2d/
  engine-animation/
  engine-combat/
  engine-ai/
  engine-ui/
  engine-audio/
  engine-save/
  engine-debug/
  sample-metroidvania/
  tools/
    atlas-packer/
    data-validator/
  docs/
  assets_source/
  assets_runtime/

# 4. Production Scale: Tiles, Sprites, Camera, Rooms

These numbers are the baseline for v1. They intentionally reduce ambiguity. Designers and artists should build placeholder and production assets using these values unless architecture approves a change.

| Item | V1 Standard | Reason / Notes |
| --- | --- | --- |
| Base Tile Size | 16 x 16 px | Small enough for detailed platformer collision and common pixel-art workflows. Decorative art may exceed tile size. |
| Collision Grid | 16 x 16 px cells | Collision queries use solid tile cells and optional object colliders. |
| Target Internal Resolution | 1280 x 720, 16:9 | Stable commercial target. Supports UI layout and streaming video capture. |
| Camera View in Tiles | 80 x 45 tiles at 16 px | 1280/16 = 80, 720/16 = 45. |
| Small Room | 40 x 22 tiles | Half-screen room; useful for corridors and transitions. |
| Standard Room | 80 x 45 tiles | One screen at target resolution. |
| Large Room | 160 x 90 tiles | Two screens wide/tall; requires camera bounds. |
| Boss Arena | 80 x 45 to 120 x 54 tiles | Large enough for camera lock and attack patterns. |
| Player Sprite Canvas | 64 x 64 px per frame | Gives room for animation smear, cloak, weapon, effects. |
| Player Collision Box | 18 x 38 px initial | Narrower than sprite so movement feels fair. Tune after prototype. |
| Player Hurtbox | 20 x 40 px initial | Slightly larger than collider if needed for fairness/readability. |
| Basic Enemy Canvas | 48 x 48 or 64 x 64 px | Small enemy standard. |
| Large Enemy Canvas | 96 x 96 px | For miniboss or heavy enemy. |
| Boss Canvas | 192 x 192 to 384 x 256 px | Use separate VFX layers for large attacks. |
| Parallax Layers | 3 to 6 background layers | Far, mid, near, foreground, mist/effects, lighting overlay. |
| Max Runtime Atlas Size | 2048 x 2048 initially | Increase only if platform testing approves. |

# 5. Player Controller Specification

The player controller is the first major feature after room rendering and collision. It must be deterministic, tunable, and heavily tested. The controller must not be implemented as a generic dynamic rigid body.

| Parameter | Starting Value | Meaning |
| --- | --- | --- |
| moveMaxSpeed | 165 px/s | Horizontal running speed. |
| groundAcceleration | 1800 px/s² | How fast the player reaches max speed on ground. |
| groundDeceleration | 2200 px/s² | How fast the player stops on ground. |
| airAcceleration | 1100 px/s² | Horizontal control while airborne. |
| gravity | 1450 px/s² | Downward acceleration. |
| maxFallSpeed | 480 px/s | Terminal velocity. |
| jumpSpeed | 430 px/s | Initial jump impulse. |
| jumpCutMultiplier | 0.45 | When jump released early, upward velocity is reduced. |
| coyoteTime | 0.10 s | Player may jump shortly after leaving ground. |
| jumpBuffer | 0.12 s | Jump input shortly before landing is remembered. |
| dashSpeed | 520 px/s | Horizontal dash speed. |
| dashDuration | 0.16 s | Dash active duration. |
| dashCooldown | 0.20 s | Minimum delay before another dash, unless reset by landing or ability rule. |
| wallSlideSpeed | 95 px/s | Controlled downward wall slide speed. |
| wallJumpX | 290 px/s | Horizontal wall-jump push. |
| wallJumpY | 390 px/s | Vertical wall-jump push. |

Player update order:
1. Read InputAction state from InputManager.
2. Update timers: coyoteTimer, jumpBufferTimer, dashTimer, invulnerabilityTimer.
3. Resolve state transitions: grounded, airborne, dashing, wallSliding, hurt, dead.
4. Apply horizontal acceleration or dash velocity.
5. Apply jump, wall jump, jump cut, gravity, max fall speed.
6. Move X with swept AABB, resolve horizontal collision.
7. Move Y with swept AABB, resolve floor/ceiling collision.
8. Emit events: landed, jumped, dashed, hitWall, tookDamage.
9. Update animation state from final movement/combat state.

| Controller Acceptance Test | Expected Result |
| --- | --- |
| Run Stop Test | Player reaches speed smoothly and stops without sliding too far. |
| Coyote Test | Walk off platform and press jump within 0.10s; jump works. Press after window; jump fails. |
| Jump Buffer Test | Press jump 0.12s before landing; player jumps on landing. |
| Ceiling Test | Jump into ceiling; vertical velocity becomes 0 and player does not clip. |
| Corner Test | Run into platform corner while airborne; player does not tunnel or vibrate. |
| Dash Test | Dash does not pass through solid wall; cooldown and reset rules work. |
| Wall Slide Test | Player slides only when pressing toward wall and falling. |
| Respawn Test | After death, position, health, camera, and room reset correctly. |

# 6. Collision Model

Collision must be simple, visible, and reliable. The first commercial version should prefer axis-aligned rectangles and tile collision. Slopes are postponed unless the game design requires them after the vertical slice.

| Collider Type | Used For | Rules |
| --- | --- | --- |
| Solid Tile | Floors, walls, ceilings | Blocks movement. 16x16 grid. Player resolves X then Y. |
| One-Way Platform | Optional later platforms | Not enabled until base collision is stable. Collision only from above. |
| Hazard Tile | Spikes, acid, instant damage zones | Does not block by default; applies damage/respawn event. |
| Trigger Area | Room exits, save points, ability pickups | Does not block; emits enter/stay/exit events. |
| Hurtbox | Damage receiver | Attached to player/enemies/bosses. Can be disabled during i-frames. |
| Hitbox | Damage dealer | Active only during animation frames or scripted attack windows. |
| Camera Zone | Camera behavior control | Locks, clamps, pans, or changes smoothing. |

# 7. Combat System Specification

| System | Required Details |
| --- | --- |
| Attack Definition | JSON-driven attack with startup frames, active frames, recovery frames, damage, knockback, hitbox rectangle, cancel rules, sound, VFX. |
| Hitbox Timing | Hitboxes are disabled by default and activated only by animation event or attack timeline. |
| Hurtbox Timing | Hurtboxes may be disabled during invulnerability, death, spawn, or boss cinematic states. |
| Damage Event | Must include source entity, target entity, damage amount, direction, knockback vector, hit pause duration, damage type. |
| Hit Pause | Small freeze frames allowed for impact feel. Must not break timers or input buffering. |
| Knockback | Applied by combat system, then consumed by movement/controller. |
| Invulnerability | Player and enemies must have configurable i-frame durations. |
| Debug View | Show active hitboxes in red, hurtboxes in yellow, invulnerability state text, damage events. |

Example attack JSON:
{
  "id": "player_slash_01",
  "startup": 0.06,
  "active": 0.10,
  "recovery": 0.18,
  "damage": 1,
  "hitbox": { "x": 20, "y": -4, "w": 34, "h": 28 },
  "knockback": { "x": 160, "y": 40 },
  "hitPause": 0.045,
  "cancelInto": ["dash"],
  "sfx": "sfx_player_slash"
}

# 8. ECS and Module Logic

Use a lightweight ECS, not an overly abstract framework. Entities are IDs. Components store data. Systems own logic. This makes gameplay easier to modify and test.

| Component | Data Only, No Heavy Logic |
| --- | --- |
| TransformComponent | position, previousPosition, scale, facingDirection, rotation optional. |
| VelocityComponent | velocity, externalImpulse, maxFallSpeed. |
| ColliderComponent | AABB size, offset, collisionLayer, collisionMask. |
| SpriteComponent | atlasRegion, layer, flipX, color/tint. |
| AnimatorComponent | currentClip, time, state, frame index, event queue. |
| PlayerControllerComponent | state, timers, ability flags, movement constants reference. |
| HealthComponent | current, max, invulnerabilityTimer, alive/dead. |
| HitboxComponent | attack id, active flag, bounds, alreadyHit list. |
| HurtboxComponent | bounds, enabled, damage filters. |
| EnemyAIComponent | state, target, patrol path, timers, config id. |
| RoomTransitionComponent | targetRoomId, targetSpawnId, direction. |
| SavePointComponent | saveId, active flag, respawn transform. |

| System Update Order | Responsibility |
| --- | --- |
| 1 InputSystem | Poll devices and update actions. |
| 2 SceneSystem | Handle scene requests, room change requests, pause state. |
| 3 AISystem | Update enemy/boss intentions, not final movement collision. |
| 4 PlayerControllerSystem | Convert inputs to velocity/state for player. |
| 5 CombatTimelineSystem | Advance attacks and activate/deactivate hitboxes. |
| 6 PhysicsSystem | Move colliders, resolve collisions, update grounded/wall flags. |
| 7 CombatResolutionSystem | Detect hitbox vs hurtbox and emit damage events. |
| 8 DamageSystem | Apply health, knockback, i-frames, death events. |
| 9 AnimationSystem | Update clips and animation events from final state. |
| 10 CameraSystem | Follow player, apply zones, clamp room bounds. |
| 11 AudioSystem | Play queued sound/music events. |
| 12 RenderSystem | Submit sprites, tiles, UI, debug overlays. |

# 9. Room and Level Data Model

The room model is the center of Metroidvania production. Designers must be able to create rooms consistently, and programmers must load them reliably.

| Room Data Field | Required Meaning |
| --- | --- |
| roomId | Stable unique ID, e.g., region01_crossroads_003. |
| regionId | Biome/area grouping for music, map UI, unlocks. |
| sizeTiles | Width/height in 16px tiles. |
| visualLayers | Background, midground, foreground, decals, parallax references. |
| collisionLayer | Solid/hazard/platform tile IDs or object colliders. |
| spawnPoints | Named spawn positions: entry_left, checkpoint_a, boss_defeat_exit. |
| exits | Door/transition triggers with target room and target spawn. |
| cameraZones | Bounds, smoothing, lock, boss camera, vertical/horizontal bias. |
| entities | Enemy, pickup, save point, gate, NPC, boss spawn definitions. |
| requirements | Abilities needed to enter/complete optional sections. |
| musicCue | Region music or special boss track. |
| flags | World flags read/written by this room. |

Example room JSON skeleton:
{
  "roomId": "forgotten_cavern_001",
  "regionId": "forgotten_cavern",
  "sizeTiles": { "w": 80, "h": 45 },
  "tileSize": 16,
  "layers": ["bg_far", "bg_mid", "tiles_main", "fg"],
  "collision": "forgotten_cavern_001_collision.json",
  "spawns": [{ "id": "entry_left", "x": 64, "y": 96 }],
  "exits": [{ "id": "right_exit", "rect": [1260,80,20,80], "targetRoom": "forgotten_cavern_002", "targetSpawn": "entry_left" }],
  "cameraZones": [{ "rect": [0,0,1280,720], "mode": "clamp_room", "smoothing": 0.12 }],
  "entities": [{ "type": "enemy_walker", "x": 480, "y": 96, "config": "walker_basic" }]
}

# 10. Asset Pipeline Rules

| Asset Type | Rule | Done When |
| --- | --- | --- |
| Tileset | Source PNG uses 16x16 grid, no spacing unless documented. | Tiles align perfectly in Tiled and engine debug grid. |
| Sprite Sheet | Each animation uses fixed canvas size per character. | TexturePacker generates atlas and animation JSON maps frames. |
| Animation Metadata | JSON defines clip id, frame list, frame duration, loop, events. | Animation preview test can play every clip. |
| Audio | SFX named sfx_category_action; music named music_region_name. | AudioManager loads and category volume controls work. |
| Room Files | Tiled source is imported/validated into internal JSON. | Validator detects missing exits, invalid tile IDs, unknown entity types. |
| Config Data | Enemy, boss, player, ability, item configs are JSON. | CI data validation passes. |
| Generated Assets | Do not edit generated atlases by hand. | Build or tool step can recreate runtime assets from source. |

# 11. Feature Definition of Done

A task is not done just because it runs once. Commercial engine work requires repeatable quality. Use this checklist for every feature.

| Requirement | Meaning |
| --- | --- |
| Implementation | Feature works in engine module, not only in sample game hack code. |
| Sample Usage | Feature is demonstrated in sample-metroidvania. |
| Automated Test | Unit/integration tests cover deterministic logic where possible. |
| Debug Visibility | Feature can be inspected visually or through debug overlay/logs. |
| Documentation | Developer docs explain purpose, config, usage, limitations. |
| Error Handling | Invalid data produces useful errors, not silent failure or crashes. |
| Performance Check | Feature does not allocate heavily every frame and passes profiling target. |
| Review | Code reviewed for module boundaries and API clarity. |

# 12. Detailed Testing Plan

## 12.1 Automated Test Categories

| Test Type | What to Test | Example |
| --- | --- | --- |
| Unit Tests | Pure logic without rendering. | AABB overlap, swept collision, jump buffer timer, coyote timer, damage calculation. |
| Integration Tests | Multiple systems without full game. | Room loader creates collision grid; attack timeline enables hitbox then applies damage. |
| Data Validation Tests | Every JSON/Tiled/asset reference. | Missing atlas region fails build; unknown enemy config fails validation. |
| Regression Tests | Known bug scenarios. | Player stuck on corner bug, dash-through-wall bug, double damage in one attack bug. |
| Performance Smoke Tests | Frame time and allocation checks. | 100 enemies idle in room; 500 hitbox checks; atlas render batch count. |

## 12.2 Manual QA Checklist

| Area | Checklist |
| --- | --- |
| Movement | Run, stop, jump, variable jump, coyote, jump buffer, dash, wall slide, wall jump, landing, respawn. |
| Collision | Floor, wall, ceiling, corner, moving through exits, hazards, narrow corridors, high fall speed. |
| Combat | Attack timing, enemy damage, player damage, i-frames, knockback, hit pause, death, boss hitboxes. |
| Rooms | Camera clamps, room transition, spawn point, locked doors, boss arena lock, checkpoints. |
| Save/Load | Abilities, health, checkpoint, defeated enemies/bosses, opened gates, settings persist. |
| UI | HUD health, pause, settings, key rebinding, controller navigation, readable text. |
| Packaging | Clean clone, run sample, build release, docs match current behavior. |

# 13. Commercial Release Gates

| Gate | Release Requirement |
| --- | --- |
| Alpha Engine | Player controller, rooms, combat, enemies, save/load, and one vertical slice are playable. Breaking API changes allowed. |
| Beta Engine | APIs mostly stable; docs complete enough for internal team; automated tests cover core systems; sample game demonstrates target features. |
| Release Candidate | External user can create a new project from template, add a room, add an enemy, build the game, and follow docs without developer help. |
| Commercial v1.0 | No critical bugs; license report complete; onboarding verified; performance target met; packaging and versioning finalized. |

| Metric | Target |
| --- | --- |
| Desktop FPS | 60 FPS stable in sample vertical slice on target low/mid hardware. |
| Frame Budget | 16.67 ms per frame at 60 FPS; target engine systems below 8 ms excluding GPU-heavy art. |
| Gameplay Allocations | No avoidable per-frame allocations in player, physics, combat, AI, animation loops. |
| Startup | Sample game reaches menu in under 5 seconds on target desktop. |
| Room Transition | Standard room transition under 1 second after assets are warm. |
| Test Pass Rate | 100% required tests passing for release branch. |
| Documentation | Setup, first game, asset pipeline, API, testing, and release docs complete. |

# 14. What Developers Should Build This Week

This section removes ambiguity for the immediate first tasks. Start here.

| Owner | First Task | Concrete Output |
| --- | --- | --- |
| Tech Lead | Create repository and module layout. | Gradle project with engine modules and sample-metroidvania app. |
| Engine Programmer A | Implement Engine, GameLoop, Time, Scene, SceneManager. | BootScene switches to TestRoomScene and logs lifecycle. |
| Engine Programmer B | Implement Renderer2D, Camera2D, debug draw, texture loading. | Window renders a sprite, grid, camera bounds, and FPS. |
| Gameplay Programmer | Prepare PlayerController design class and constants file. | No movement yet until collision queries exist; write test cases and constants schema. |
| Tools Programmer | Create data validator command. | Validator reads room JSON and reports missing required fields. |
| Designer | Create first greybox room. | 80x45 tile room with floor, wall, ceiling, platform gaps, and spawn point. |
| Artist | Create placeholder tileset and player blockout sheet. | 16x16 tileset, 64x64 player frames: idle, run, jump, fall. |
| QA | Create movement and collision checklist. | Manual QA sheet matching this document. |

# 15. Do Not Build Yet

The following features are intentionally postponed because they will distract the team before the vertical slice proves the engine.

Complex inventory system beyond ability flags.

Full in-engine level editor. Use Tiled first.

Dialogue system, quest system, shops, or NPC schedules.

Procedural level generation.

Online multiplayer.

Slopes and moving platforms before base collision is perfect.

Advanced lighting renderer before movement/combat/rooms are stable.

Plugin marketplace or scripting API before the engine API is stable.

# 16. Risk Controls

| Risk | Prevention |
| --- | --- |
| Developers still confused about first priority | Use Section 1 and Section 14. Do not approve work outside current phase without tech lead approval. |
| Player feel is bad | Create a greybox obstacle course and tune constants every sprint. Do not hide feel problems under art polish. |
| Engine becomes too generic | Reject features that are not needed for the Metroidvania vertical slice. |
| Collision bugs become expensive | Write automated collision tests before adding advanced movement. |
| Commercial users cannot onboard | Run external-user onboarding test before v1.0: a developer unfamiliar with the engine must build a tiny room using docs only. |
| Art scale inconsistent | Lock tile size, player canvas, collider sizes, and room sizes in this document. Changes require review. |

# 17. Final MVP Definition

The MVP is not a complete game. It is a commercial engine vertical slice proving the engine can support a Hollow Knight-style Metroidvania action platformer.

A controllable player with run, jump, variable jump, dash, wall slide, wall jump, damage, death, and respawn.

At least 5 connected rooms with camera bounds, exits, collisions, hazards, and checkpoints.

At least 3 enemy archetypes and 1 boss prototype with phases.

Melee combat with active hitboxes, hurtboxes, knockback, hit pause, and i-frames.

Ability unlock and ability gate that changes world accessibility.

Save/load for checkpoint, health, unlocked ability, defeated boss, opened gate, and settings.

HUD, pause menu, basic map/visited room indicator, audio settings, and input rebinding.

Debug overlays for collision, camera, AI state, hitbox/hurtbox, FPS, and room ID.

Automated test suite and manual QA checklist passing.

Starter template and documentation that allow another developer to build a new room and enemy.

# 18. Glossary

| Term | Meaning |
| --- | --- |
| Metroidvania | Exploration platformer where new abilities open new paths in an interconnected world. |
| Room | A bounded gameplay area with tile layers, entities, exits, and camera zones. |
| Region | Group of rooms sharing visual style, music, map grouping, and progression identity. |
| Hitbox | Temporary damage-dealing area activated by attacks. |
| Hurtbox | Damage-receiving area attached to player/enemy/boss. |
| Coyote Time | Short grace period allowing jump just after leaving ground. |
| Jump Buffer | Short memory window allowing jump input before landing. |
| I-Frames | Invulnerability frames after taking damage or during special states. |
| Vertical Slice | Small playable sample proving the core game loop and engine systems. |

# Part 2 - Commercial User-Ready Specification Addendum (v6)

This addendum upgrades the Metroidvania engine plan from an internal execution blueprint into a commercial user-ready product specification. The goal is to remove ambiguity for developers and make the engine usable by other developers, teams, students, and indie creators.

Architectural decision:

The engine is not a general-purpose 2D engine in Version 1. It is a focused 2D side-scrolling Metroidvania action platformer engine.

The first commercial release must ship with runtime code, development tools, documentation, examples, and support diagnostics.

The team must build a playable reference game while building the engine. Engine features are accepted only when proven inside the reference game and at least one minimal example project.

## 1. Target User Profile

The product must clearly define who it serves. This prevents the team from building features for everyone and finishing nothing.

| User Type | Priority | Skill Level | What They Need | Product Requirement |
| --- | --- | --- | --- | --- |
| Internal engine/gameplay developers | Primary | Intermediate Java | Stable APIs, debug tools, fast iteration | Full access to runtime, source modules, examples, test harnesses |
| External indie developers | Primary for commercial release | Beginner-to-intermediate Java | Starter template, tutorials, API docs, predictable releases | SDK package, sample projects, migration guides, issue templates |
| Level designers | Secondary | Non-programmer or technical designer | Reliable room authoring workflow | Tiled workflow, validation tool, layer naming rules, room preview/debug overlays |
| Artists/animators | Secondary | Production art pipeline | Clear sprite sizes, sheets, animation metadata | Asset naming conventions, frame rules, import validation |
| QA testers | Primary support role | Manual and automated QA | Acceptance checklists and reproducible builds | QA scripts, benchmark scenes, crash logs, test matrix |

## 2. Product Split: What Must Be Built

For commercial use, the engine is not only code. It must be delivered as three connected products:

| Product Area | Purpose | Must Include in v1 | Not Required in v1 |
| --- | --- | --- | --- |
| Engine Runtime | The Java libraries used by games at runtime | Game loop, renderer, physics, input, audio, scenes, ECS, save/load, room loading | Visual scripting, multiplayer, 3D, custom editor |
| Development Tools | Tools that help users create valid games | Project template, asset validator, room validator, debug overlay, benchmark scenes | Full visual editor, marketplace, plugin browser |
| User Documentation and Examples | Everything users need to learn and trust the engine | Getting started, tutorials, API reference, examples, troubleshooting, migration notes | Full video course, translations, cloud docs portal |

## 3. Non-Negotiable Development Order

The team must follow this order. Do not begin advanced features until the earlier foundation is accepted.

| Order | Build First | Why It Comes First | Accepted When |
| --- | --- | --- | --- |
| 1 | Repository, Gradle structure, Java 21 baseline | Everything depends on stable project structure | Clean checkout runs one command and opens a blank window |
| 2 | Engine loop and timing | All systems depend on deterministic update order | Fixed update, variable render, pause/resume, logging are working |
| 3 | Window, renderer, asset loading | The team needs visible output early | A sprite can render in a scene from asset manifest |
| 4 | Input action system | Player controller must use actions, not raw keys | Keyboard/gamepad actions map to named gameplay actions |
| 5 | Scene and room loading | Metroidvania requires room-based structure | A room file loads, shows tiles, and exposes spawn/door/camera data |
| 6 | Tile collision and player controller | Core genre feel depends on movement and collision | Player can run, jump, fall, collide, and not tunnel through tiles |
| 7 | Camera zones and room transitions | Metroidvania navigation depends on camera/doors | Player moves between two connected rooms without crash or wrong spawn |
| 8 | Combat hitbox/hurtbox system | Action platformer requires responsive attacks | Player attack damages an enemy using active frame windows |
| 9 | Enemy state machine | Needed for gameplay validation | At least one enemy patrols, detects player, attacks, takes damage, dies |
| 10 | Save/checkpoint system | Metroidvania progress must persist | Player respawns at bench/checkpoint with room and ability state restored |
| 11 | Debug tools and validators | External users need meaningful errors | Invalid maps/assets fail with clear error messages |
| 12 | Packaging, docs, examples | Commercial users need adoption path | A new user can create and run a starter game from documentation |

## 4. First 30-Day Execution Plan

This is the first-month build plan. Developers should not debate priorities during this period unless a blocker makes the plan impossible.

| Week | Primary Goal | Developer Tasks | Designer/Artist Tasks | Done Criteria |
| --- | --- | --- | --- | --- |
| Week 1 | Foundation and runnable shell | Set up Java 21, Gradle modules, application window, engine config, logger, fixed timestep loop, empty scene | Prepare placeholder player sprite, 16x16 tile set, one test room concept | Command ./gradlew run opens window, shows FPS/debug text, exits cleanly |
| Week 2 | Rendering and assets | Implement AssetManager, SpriteRenderer, Camera2D, render layers, texture atlas loading | Create player idle/run/jump placeholders, terrain tiles, background mockup | A test scene renders player sprite and tile background at target resolution |
| Week 3 | Rooms and collision | Load Tiled TMX/JSON room, parse collision layer, implement AABB tile collision, implement gravity/jump/run | Build one horizontal room and one vertical room using required layers | Player runs/jumps on collision tiles and cannot pass through wall/floor tiles |
| Week 4 | Metroidvania vertical slice core | Implement door transitions, camera zones, attack hitbox, one enemy, debug collision overlay | Create two connected rooms, one enemy, one door, one checkpoint marker | Player can move between two rooms, attack enemy, see hitboxes, respawn at checkpoint |

## 5. Public SDK and API Boundary

A commercial engine must distinguish public API from internal implementation. External users must only depend on public APIs.

| Public API Package/Class | User Purpose | Stability Rule |
| --- | --- | --- |
| engine.app.EngineApplication | Entry point for game projects | Stable after 1.0. Breaking changes require major version bump |
| engine.scene.Scene | Create menus, levels, loading screens | Stable lifecycle: onEnter, update, render, onExit |
| engine.ecs.Entity / Component / GameSystem | Create gameplay objects and systems | Stable core methods only; storage internals remain private |
| engine.input.InputAction / InputMap | Bind controls by action name | Stable action API; raw backend classes are internal |
| engine.render.Renderer2D / Camera2D / SpriteComponent | Render sprites and manage camera | Stable high-level renderer API |
| engine.physics.PhysicsWorld / Collider2D | Collision and physics integration | Stable collider setup; solver internals private |
| engine.assets.AssetManager / AssetHandle | Load assets and manifests | Stable manifest format after 1.0 |
| engine.audio.AudioManager | Play SFX and music | Stable audio categories and volume API |
| engine.save.SaveManager | Save/load player progress | Stable save slot and settings APIs |

| Internal API / Package | Reason It Is Internal | Rule |
| --- | --- | --- |
| engine.render.internal.* | Batching, texture cache, graphics backend may change | Do not expose to game projects |
| engine.physics.internal.* | Broadphase and solver implementation may change | Only PhysicsWorld and Collider2D are public |
| engine.platform.* | Windowing/input/audio backend differences | No direct dependency from game code |
| engine.assets.internal.* | Loading cache and file scanning may change | Users configure via manifest only |
| engine.tools.internal.* | CLI tool implementation details | Users call tools through documented commands |

## 6. Starter Project and Installation Requirements

The commercial release must include a starter project. A new user should be able to run a game without understanding the engine internals.

metroidvania-starter/
  build.gradle
  settings.gradle
  game/
    src/main/java/com/example/game/MainGame.java
    src/main/java/com/example/game/scenes/BootScene.java
    src/main/resources/assets/
      manifest.json
      sprites/
      maps/
      audio/
      fonts/
  docs/
    README.md
    FIRST_GAME.md
  scripts/
    validate-assets.sh
    validate-rooms.sh

Installation flow required for v1:

Install JDK 21.

Clone or unzip the starter project.

Run ./gradlew desktop:run.

Open the sample room.

Modify player speed in a config file.

Add a new room using the Tiled workflow.

Run validators and launch the game.

## 7. Tiled Map Editor Workflow

Version 1 should use Tiled Map Editor rather than a custom editor. This reduces scope and gives designers a usable workflow immediately.

| Required Layer Name | Layer Type | Purpose | Validation Rule |
| --- | --- | --- | --- |
| BG_Back | Tile layer | Far background visuals | Optional but must use valid tileset if present |
| BG_Mid | Tile layer | Mid background visuals | Optional |
| Terrain | Tile layer | Visible solid world tiles | Required for playable rooms |
| Collision | Object or tile layer | Solid collision geometry | Required; only rectangle/AABB collision in v1 |
| OneWayPlatform | Object or tile layer | Platforms passable from below | Optional; only horizontal rectangles in v1 |
| Hazards | Object layer | Spikes, death zones, damage zones | Optional; each hazard needs damage value |
| Spawns | Object layer | Player/enemy/item spawn points | Required: at least one PlayerSpawn |
| Doors | Object layer | Room transition triggers | Optional; each door needs targetRoom and targetSpawnId |
| CameraZones | Object layer | Camera boundaries and mode | Required for rooms larger than viewport |
| Foreground | Tile layer | Foreground decoration | Optional |

Invalid room files must fail validation before runtime. Runtime should never silently ignore malformed rooms.

## 8. Asset Pipeline and Validation

The engine must reject inconsistent assets early. This prevents bugs from appearing as runtime gameplay issues.

assets/
  manifest.json
  sprites/
    player/knight.png
    player/knight.anim.json
    enemies/crawler/crawler.png
    enemies/crawler/crawler.anim.json
  tilesets/cave_16x16.png
  maps/rooms/cave_entrance.tmx
  audio/sfx/player_attack.ogg
  audio/music/area_cave_loop.ogg
  fonts/default.ttf
  data/enemies/crawler.json

| Asset Type | Required Format | Validation Rules |
| --- | --- | --- |
| Tiles | PNG atlas, 16x16 base tile | Tileset dimensions must be divisible by 16; no tile larger than maximum atlas size |
| Player sprite | PNG sprite sheet + .anim.json | Every animation frame must exist; pivot and collision reference must be defined |
| Enemy sprite | PNG sprite sheet + .anim.json | Idle, move, hit, death states required for combat enemies |
| Animation metadata | JSON | Must include fps, frame list, loop flag, event markers if used |
| Room map | TMX or exported JSON | Must include required layers, valid doors, valid spawn markers |
| Audio SFX | OGG or WAV | File must load, duration under configured max for SFX |
| Music | OGG | Loop metadata recommended; missing loop point should log warning |
| Config/data | JSON | Must pass schema validation before game starts |

| Build Must Fail If... | Reason |
| --- | --- |
| An animation references a missing sprite frame | Prevents invisible or broken character states |
| A room has no PlayerSpawn | The player cannot enter the room safely |
| A door points to a missing room or spawn ID | Prevents broken world navigation |
| A collision layer contains unsupported shape types | Prevents undefined physics behavior |
| An asset path contains ../ or absolute path syntax | Prevents unsafe file access |
| A JSON data file fails schema validation | Prevents confusing runtime crashes |

## 9. Distribution, Packaging, and Versioning

The team should not wait until the end to decide how the engine is distributed. Packaging must be tested before 1.0.

| Release Stage | Distribution Method | User Experience |
| --- | --- | --- |
| 0.x internal | Git repository + Gradle multi-project | Internal team pulls source and runs examples |
| 0.8 beta | SDK ZIP + starter template | Selected users download SDK, run starter, report issues |
| 1.0 commercial-ready | Published Gradle/Maven package + templates + docs | Users add dependency or clone template and build games |
| 1.x stable | Versioned packages with changelog and migration notes | Users update safely between compatible releases |

Versioning rule:

MAJOR.MINOR.PATCH
1.0.0 = first stable commercial release
1.1.0 = backward-compatible feature release
1.1.1 = bug fix release
2.0.0 = breaking API change

Every release must include a changelog, compatibility notes, known issues, and upgrade instructions if behavior changes.

## 10. Crash Reporting and Diagnostics

External users need actionable error information. The engine must create useful logs by default.

| Diagnostic Item | Required Content |
| --- | --- |
| logs/latest.log | Engine startup, config, scene loading, asset loading, warnings, errors |
| logs/crash-yyyy-mm-dd.log | Stack trace, engine version, OS, Java version, graphics backend, last scene, last asset |
| diagnostics.zip | Logs, config summary, room validation report, asset validation report |
| On-screen crash message | Friendly error summary and location of log file |
| Error code | Stable code for common engine errors such as ASSET_001 or ROOM_004 |

Do not expose private user paths in public bug reports by default. The diagnostic exporter should sanitize machine-specific usernames and absolute paths where possible.

## 11. Security and File Safety

Even a game engine needs basic file safety because users will load projects, maps, saves, and assets.

| Area | Rule |
| --- | --- |
| Asset paths | Reject absolute paths and any path containing ../ |
| Save files | Write to temporary file first, then atomically replace final save when possible |
| JSON loading | Validate schema before applying data to runtime objects |
| Mods/plugins | No runtime binary plugins in v1; custom code must be compiled as part of the game project |
| Crash logs | Avoid leaking sensitive local paths in shared diagnostics |
| User scripts | Do not support arbitrary scripts in v1 |
| External files | Only load files from configured project asset directories |

## 12. Documentation Set Required for Commercial Use

Documentation is part of the product. The release is not commercial-ready until these documents exist.

| Document | Audience | Must Explain |
| --- | --- | --- |
| Getting Started Guide | New users | Install JDK, run starter, open first room, change player config |
| First Game Tutorial | Beginners | Create a room, add player, add enemy, add door, add save point |
| API Reference | Programmers | Public classes, lifecycle methods, components, examples |
| Metroidvania Gameplay Guide | Gameplay developers | Movement, combat, rooms, doors, checkpoints, abilities |
| Room Creation Guide | Designers | Tiled layers, doors, camera zones, hazards, validation rules |
| Asset Pipeline Guide | Artists/technical artists | Sprite sizes, sheets, naming, animation JSON, import errors |
| Physics/Collision Guide | Programmers/designers | Collider types, one-way platforms, hitbox/hurtbox rules |
| Performance Guide | All developers | Batching, atlases, entity budgets, benchmark scenes |
| Troubleshooting Guide | Users/support | Common errors, logs, diagnostic export, known issues |
| Migration Guide | Existing users | How to upgrade between versions safely |

## 13. Example Projects

A single large demo is not enough. Users learn faster from small focused examples.

| Example Project | Purpose | Required Before |
| --- | --- | --- |
| example-01-empty-window | Verify installation and app lifecycle | 0.5 alpha |
| example-02-sprite-rendering | Teach renderer and asset loading | 0.5 alpha |
| example-03-player-movement | Teach input and controller config | 0.6 alpha |
| example-04-platformer-collision | Teach tile collision and physics | 0.6 alpha |
| example-05-combat-hitbox | Teach attack hitboxes, hurtboxes, damage events | 0.7 alpha |
| example-06-room-transition | Teach doors, spawns, room changes | 0.7 alpha |
| example-07-save-point | Teach checkpoint and save/load flow | 0.8 beta |
| example-08-mini-metroidvania-demo | Prove the full engine workflow | 1.0 release candidate |

## 14. Extension Model

The engine should be extensible without exposing unstable internals.

| Extension Type | Supported in v1? | Rules |
| --- | --- | --- |
| Custom components | Yes | Must implement public Component interface |
| Custom systems | Yes | Must register with SystemRegistry and declare update phase |
| Custom asset loaders | Yes, limited | Must implement AssetLoader and declare file extensions |
| Custom gameplay modules | Yes | Compiled as part of game project |
| Replace renderer backend | No | Not supported until engine internals stabilize |
| Runtime scripting | No | Avoid security and scope risk in v1 |
| Binary plugins | No | Consider after stable 1.x API |

## 15. Commercial and Legal Readiness

Before public release, the team must resolve licensing and legal questions. This section is a product checklist, not legal advice.

| Item | Required Decision or Artifact |
| --- | --- |
| Engine license | Choose commercial, source-available, or open-source license |
| Third-party dependency list | List every dependency, version, license, and URL |
| Asset license policy | Define what assets are bundled and how users may use them |
| EULA or Terms | Required if sold or distributed as a commercial product |
| Privacy policy | Required if telemetry, crash upload, analytics, or accounts are added |
| Contributor agreement | Required if accepting outside code contributions |
| Trademark/name rules | Define how users may reference the engine name/logo |
| Export/compliance review | Review if distributing internationally or using encryption/network features |

## 16. Accessibility and Player-Facing Support Hooks

Games built with the engine should not be blocked from supporting accessibility. Version 1 should include hooks even if every feature is not complete.

| Feature | Engine Support Required |
| --- | --- |
| Input remapping | InputAction system must support rebinding and save settings |
| Controller support | Gamepad abstraction and action mapping |
| Screen shake toggle | Camera shake intensity configurable per user settings |
| Flashing effect reduction | Effect system must allow disabling high-intensity flashes |
| Text scaling | UI text components must support scale multipliers |
| Subtitles/caption hooks | Audio/dialogue events should expose caption metadata later |
| Pause support | Game loop and scene stack must support pause overlay |
| Difficulty hooks | Damage, invulnerability time, and assist options should be configurable |

## 17. Benchmark Targets

Performance must be measured with repeatable benchmark scenes, not opinions.

| Benchmark | Scene Content | Target |
| --- | --- | --- |
| Benchmark A - Small Room | 1 room, 50 entities, 5 animated enemies | 60 FPS on target desktop hardware |
| Benchmark B - Large Room | 1 large room, 300 entities, parallax background | 60 FPS with stable memory |
| Benchmark C - Boss Arena | 1 boss, 100 active projectiles/effects, camera shake | 60 FPS without collision spikes |
| Benchmark D - Room Transition | Two connected rooms with assets already cached | Transition under 500 ms |
| Benchmark E - Cold Startup | Starter project with sample assets | Startup under 5 seconds on target hardware |
| Benchmark F - Asset Validation | 100 room files and standard asset set | Validation completes under 10 seconds |

## 18. Module Acceptance Criteria

Each module must have objective done criteria. A feature is not accepted only because it compiles.

| Module | Priority | Done When | Tests Required |
| --- | --- | --- | --- |
| Engine Core | P0 | Fixed timestep loop, lifecycle, pause/resume, config, logging are stable | Unit tests for Time; smoke test for startup/shutdown |
| Rendering | P0 | Sprites, tile layers, camera, layers, debug draw work consistently | Golden screenshot tests; manual visual QA |
| Input | P0 | Keyboard/gamepad actions map to gameplay actions and can be rebound | Unit tests for mappings; manual device test |
| Room Loader | P0 | TMX/JSON rooms load required layers and fail invalid files clearly | Room schema tests; invalid-room fixture tests |
| Physics/Collision | P0 | AABB tile collision, gravity, one-way platform rules work for player | Unit tests for collision; movement QA checklist |
| Player Controller | P0 | Idle, run, jump, fall, dash, attack states work at 30/60/144 FPS | Automated state tests; manual feel test |
| Combat | P1 | Hitbox/hurtbox, active frames, damage, knockback, invulnerability work | Unit tests for damage; debug overlay verification |
| Enemy AI | P1 | Patrol, detection, attack, hit, death state machine works | State machine tests; sample enemy QA |
| Save/Checkpoint | P1 | Player room, spawn, health, abilities, settings persist safely | Serialization tests; crash-safe save test |
| Asset Tools | P1 | Invalid assets fail before runtime with readable messages | CLI tests; fixture validation suite |
| Documentation | P1 | Getting started and first game tutorial complete | Fresh-user test: new user runs starter without team help |
| Packaging | P1 | SDK/template/package version can be installed and updated | Clean machine install test |

## 19. Release Gates

| Gate | Requirement |
| --- | --- |
| Alpha gate | Engine opens, renders, moves player, loads one room, runs examples 01-04 |
| Beta gate | Two-room mini game works with combat, enemy, checkpoint, validators, docs draft |
| Release candidate gate | All examples pass, benchmark targets pass, starter project verified on clean machine |
| 1.0 commercial gate | Public API frozen, docs complete, legal checklist complete, migration/versioning policy published, diagnostics working |

## 20. Final v6 Architect Instruction to the Team

The team must treat this document as an execution contract. If a feature is not required for the Metroidvania vertical slice, the starter template, commercial diagnostics, or user documentation, it should not be built before the 1.0 release candidate.

The correct first deliverable is not a perfect engine. The correct first deliverable is a small, stable, documented, testable Metroidvania engine that lets another developer create a room, move a character, fight an enemy, transition rooms, save progress, and understand errors without asking the core team for help.